# Test Plan For District

| ## Test Plan ID | ## TP-001 |
| --- | --- |
| ## Project Name | ## Online ticket booking app- District |
| ## Prepared By | ## Shriyans Halde |
| ## Date | ## 27-May-2026 |

## 1. Scope

In – Scope: Login, Search Movie, Book Tickets, Checkout with Payment, Locations

Out of Scope: Admin Dashboard, Events, Dining, Stores, Activities.

## 2. Objectives

Ensure users can successfully log in.

Validate that the Tickets can be placed with correct total price

Confirm payments are processed correctly.

## 3. Resources

3 Testers, 2 Laptops, 1 Desktop, 1 Android + 1 iOS Device

Test Data: 5 Sample  Movie Theater, 10 Test User Accounts

## 4. Timelines

Login – 1 Day

Search – 2 Days

Location – 2 Days

Checkout and Payment – 3 Days

## 5. Risks/Assumptions

Payment gateway might get temporarily down which may affect the scheduled timelines.

Testers assume that the internet would be stable to test the application.